## Slide 1: Lecture Software Process Definition and Management Chapter 2: Prescriptive Process Models
Dr. Jürgen Münch
Fall 2012
Notes: 1

## Slide 2: Prescriptive versus Descriptive Modeling
27. Integration Test (Host)
30. Customer Data Upgrade/ Tool-Upgrade
28. Integration Test (Target)
Customer Data
Tools
APS
Conformance
Test Cases
Regression
Test Cases
TSPA (from P3)
Customer Data
Test
Specification
Protocol
Data
Delta

## Slide 3: Introduction
The development of computer systems became more complex than one person could achieve in a short time.
Many methodologies have been employed to formalise the process, ensure quality and manage the production of a commercial product.
In traditional system development methodologies, the requirements for the system are determined at the beginning of the development project and often fixed from that point on.
This means that the cost of changing the requirements at a later stage will be high.
Agile approach of developing software appeared.
Agile approach is a lot less rigorous than the traditional system development methodologies.

## Slide 4: Software Development Lifecycle Models and Methodologies
Families of Software development lifecycle models
  Waterfall model
  Prototyping
  Spiral model
  Incremental model
Customer Requirements
Requirements specification
Use specification
Incremental development plan
Incremental design
Correctness verification
Test
-
case generation
Statistical testing
Certification model
User/system documentation
Certified?
Correct?
Incremental
certified system
Yes
No
No
Yes
for each increment
Design Team
Documentation
Team
Testing
Team

## Slide 5: Lifecycle Models – Waterfall Model (1/3)
System Requirements
Testing
Coding
Program Design
Analysis
Software Requirements
Operations

## Slide 6: Iterative Enhancement: Overview
Origin: Basili und Turner, 1975
Idea:
  Develop each increment (i.e., a product part that fulfills a subset of requirements) in a Waterfall style; integrate increment by increment into the product until delivery
  The focus of the development of an increment might be on the completion of functionality or structure, but it can also be on refinement and improvement
  Strictly sequential control flow can be weakened by controlled iterations
Prerequisites:
  Structure of the problem permits incremental development

## Slide 7: Iterative Enhancement Model (1/4)
Ref.: Rombach

## Slide 8: Iterative Enhancement Model (2/4)
Ref.: Rombach

## Slide 9: Iterative Enhancement Model (3/4)
Ref.: Rombach

## Slide 10: Iterative Enhancement Model (4/4)
Ref.: Rombach

## Slide 11: Lifecycle Models – Prototyping Model (1/3)
Problem Description
Executable System
Executable Units
Developer Requirements
Customer Requirements
Unit Code

## Slide 12: Lifecycle Models – Spiral Model (1/3)
cumulative cost
Progress through steps
Determine objectives, alternatives, constraints
Review
Commitment
partition
Requirements plan lifecycle plan
Concept of operation
Risk analysis
Risk analysis
Risk analysis
Prototype 2
Prototype 3
Operational
Prototype
Simulations, models, benchmarks
Software requirements
Requirements validation
Development plan
Design validation and verification
Integration and test plan
Software product design
Detailed design
Code
Unit test
Integration and test
Acceptance test
Implementation
Plan next phases
Evaluate alternatives, identify, resolve risks
Develop, verify next-level product
P.1
R. a.

## Slide 13: Rational Unified Process (RUP) (1/4)
Requirements
Analysis
Design
Implementation
Transition
Construction
Elaboration
Inception
Iteration
n
Iteration
n-1
…
Iteration
2
Iteration
1
Core Workflows
Phases
Test
one iteration in
the elaboration
phase

## Slide 14: Agility in Software Development
Agility in software development is not a methodology; it is an approach.
A number of different Agile methodologies have been developed that have embraced the Agile approach, such as Extreme Programming (XP), Dynamic Systems Development Method, Feature-Driven Design, Crystal, Agile Modelling and SCRUM.
Agile principles (Beck et al., 2001):
Welcome changing requirements.
The highest priority is to satisfy the customer through early and continuous delivery of valuable software.
Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.
Business people and developers must work together daily throughout the project.
Working software is the primary measure of progress.

## Slide 15: Extreme Programming (XP): Overview
Like other agile methodologies, XP differs from traditional methodologies mainly in placing a higher value on adaptability than on predictability.
Adapt to changing requirements at any point during the project life instead of defining all requirements at the beginning of a project.
XP uses Agile principles.
XP lowers the cost of change.
XP helps to achieve a high degree of customer satisfaction because customers notice that it creates a working software faster, and that software tends to have very few defects.

## Slide 16: Extreme Programming: Overview
…
Iteration 2
Planning
Collect user stories
Create prototype architecture
Create release plan
Develop test scenarios
Develop Increment
Develop test cases
Plan & implement the increment
Revise architecture
Test current increment
Collect data
Iteration 1
Perform Acceptance Test
(Ref: Bunse / von Knethen: Vorgehensmodelle kompakt)

## Slide 17: Extreme Programming: Planning
Planning
Collect user stories
 Text documents
 Use cases
Create prototype architecture
 Class diagrams
Develop test scenarios
 Scenarios
Create release plan
 Increment planning
 Day tasks
 Data recording
(Ref: Bunse / von Knethen: Vorgehensmodelle kompakt)

## Slide 18: Extreme Programming: Iterative Phase
…
Iteration 2
Iteration 1
Perform Acceptance Test
 Test results
Develop test cases
 Test cases
 Test environment
Test current increment
 Test results
Collect data
Measurement data
Revise architecture
 Class diagram
(Ref: Bunse / von Knethen: Vorgehensmodelle kompakt)
Plan & implement the increment
 Source code

## Slide 19: What is Scrum?
  Agile Management Framework for SW development projects

## Slide 20: What is Scrum? (2)
  Agile Management Framework for SW development projects
Few clear rules
  Roles: Product Owner, Team, Scrum Master
  Product Backlog, Sprint Backlog, few compact reports
  Short work cycles (so called “Sprints”) for incremental development
Based on the agile manifest by Kent Beck et al.
  Human-centered
  Technology and tools have secondary role
  Close cooperation with customer

## Slide 21: What is Scrum? (3)
Empirical learning process
Learning in each iteration (Sprint): „inspect and adapt“
  Development speed/productivity
  Obtained results
  Team work
  Usage of Scrum process
 Scrum does not define a development methodology, QA strategy, or risk management approach, but asks the team to take care of these issues appropriately

## Slide 22: Scrum – An Overview
Product Backlog
Sprint Backlog
Sprint
Shippable
Product Increment
Product Owner
Team
ScrumMaster

## Slide 23: Scrum – An Overview (2)
Product Backlog
  Includes requirements for the product - at the start of the project a few, less detailed requirements, which are refined and detailed incrementally
  Managed by the product owner
Sprint Backlog
  Includes the requirements for the product that have to be implemented as part of the next sprint
  Managed by the team
Sprint
  Period (max. 30 calendar days) in which a shippable product increment (executable, tested, and documented) is created by the team
  Time Boxed, i.e. ends exactly at the scheduled time
  At the end of the Sprint, the product owner has to accept the final results
  Partially completed or incorrect results will not be shipped (no compromise on quality) and go back to the product backlog for the next Sprint

## Slide 24: Scrum – The Three Roles
Product Owner
  Decides which requirements are implemented for a product version
  Decides about when product increments will be shipped
Team
  Implements requirements
  Decides how many requirements are implemented in a Sprint
  Organizes its activities independently
Scrum Master
  Takes care of the proper implementation of Scrum
  Supports the team

## Slide 25: Summary
Prescriptive process models prescribe a certain process
They are defined on different levels of abstraction and may be standardized
Challenges and shortcomings of process standards
  Most standards tell you ‘what to’ do but not ‘how to’; i.e., they must be interpreted for organizational application
  Often only weak/generic definitions so many implementations can fit in
  A standard does not necessarily fit all organizational contexts
  Adapting a standard does not automatically mean improvement
  Some standards (ISO etc.) are expensive and not publicly available
  NO one size fits all!!
We have
  learned about several basic software development models
  learned about important process standards with their implications
  learned about the benefits of adapting to a standard
  learned about alternative approaches